KAART STUDIO

The New Brand Launch Blueprint

How we take a D2C brand from zero to first sale — the exact process we use at Kaart Studio.

By Sarthak Tiwari

Founder, Kaart Studio · Building Grit School, Mockzy & Sked

Who this is for: → Founders launching their first D2C brand → Entrepreneurs who have a product but don't know where to start → Anyone who wants to understand what a real brand launch looks like end to end

Most brand launch advice is surface level. "Build a Shopify store. Run some ads. Post on Instagram."

Nobody tells you what actually happens between zero and first sale. The decisions, the sequence, the things that break if you skip them.

This blueprint is the exact process we use at Kaart Studio when we take on a new D2C brand. We've done this for 50+ brands — gym wear, leather goods, furniture, wellness, home decor, and more.

It's not theory. It's what we actually do.

Phase 1 — Research & References

Before we touch design or development, we spend serious time understanding the brand, the market, and the competition. This phase is what separates brands that look like everyone else from brands that stand out.

| PHASE 1 | Research & References |
| --- | --- |
| Step 1 | Collect brand references — what the founder loves, what they don't, what they aspire to |
| Step 2 | Full competitor analysis — who's in the space, what they're doing, what's working |
| Step 3 | Screenshot competitor websites, study their product pages, break down their layouts |
| Step 4 | Identify gaps — what nobody in this space is doing that this brand could own |
| Step 5 | Define the target customer clearly — who is buying this and why |

✓ Why this matters: If you skip research, you end up building a store that looks like everyone else in your category. Research is what gives you a direction that's actually yours.

Phase 2 — Micro Branding

Before we design the store, we lock the visual identity. This is what we call micro branding — the core design decisions that everything else is built on.

| PHASE 2 | Micro Branding |
| --- | --- |
| Step 1 | Define the color palette — primary, secondary, accent colors |
| Step 2 | Choose typography — headline font, body font, how they work together |
| Step 3 | Establish the visual tone — clean and minimal? Bold and loud? Warm and lifestyle? |
| Step 4 | Build a hero section sample — one section designed to show the full brand direction |
| Step 5 | Get founder approval on the direction before going further |

✓ Why this matters: Getting approval on a single hero section saves weeks of back and forth. Once the direction is locked, everything else moves fast.

Phase 3 — UI Design in Figma

With the brand direction locked, we move to full store design in Figma. Every page is designed before a single line of code is written.

| PHASE 3 | UI Design in Figma |
| --- | --- |
| Step 1 | Home page — hero, collections, social proof, brand story, email capture |
| Step 2 | Product page — images, description, reviews, upsells, buy box |
| Step 3 | Collections page — filtering, layout, product cards |
| Step 4 | About Us page — brand story, founders, mission |
| Step 5 | All supporting pages — FAQs, shipping, returns, contact |
| Step 6 | Mobile design — everything optimised for mobile first |

✓ Why this matters: Designing in Figma first means founders can see exactly what they're getting before development starts. No surprises. No expensive revisions mid-build.

Phase 4 — Shopify Development

Once the Figma designs are approved, we move to Shopify development. We build custom themes — not templates — based on exactly what was designed.

| PHASE 4 | Shopify Development |
| --- | --- |
| Step 1 | Build custom Shopify theme from the Figma designs |
| Step 2 | Check for performance issues — image sizes, load speed, asset optimisation |
| Step 3 | Set up the full Shopify backend — products, collections, navigation |
| Step 4 | Configure taxes, shipping zones, and payment gateways |
| Step 5 | Set up all necessary Shopify apps — reviews (Judge.me), forms, invoices, order tracking |
| Step 6 | Full QA — test on desktop, mobile, different browsers |

✓ Why this matters: A slow store kills conversions. Every second of load time costs you sales. Performance is not optional — it's part of the build.

Phase 5 — Marketing & Testing

The store is live. Now we figure out what message actually resonates with customers — before spending serious ad budget.

| PHASE 5 | Marketing & Testing |
| --- | --- |
| Step 1 | Create multiple ad creatives with different messages and angles |
| Step 2 | Run ads at 10% of the full budget — graphics only, no video yet |
| Step 3 | Track which message, angle, and creative gets the best response |
| Step 4 | Identify the winning message based on real data |
| Step 5 | Brief UGC creators with the exact winning message and angle |
| Step 6 | Get UGC produced — real people, real product, real content |
| Step 7 | Run full ads with UGC on the winning message |
| Step 8 | Scale what's working, cut what isn't |

✓ Why this matters: Most brands spend their entire ad budget on one message and hope it works. Testing first means you only scale what you already know converts.

The Full Blueprint at a Glance

| Phase | What You Do | Output |
| --- | --- | --- |
| 01 | Research & References | Clear brand direction + competitor map |
| 02 | Micro Branding | Color palette, typography, approved hero section |
| 03 | UI Design in Figma | Fully designed store — every page |
| 04 | Shopify Development | Live, fast, fully integrated store |
| 05 | Marketing & Testing | First sale — backed by real data |

The 5 Mistakes That Kill New D2C Brands

In 50+ brand builds, we see the same mistakes over and over. Here's what to avoid:

- Mistake 1: Skipping research and going straight to design — you end up with a store that looks like everyone else.

- Mistake 2: Not locking brand direction before building — leads to expensive revisions and endless feedback loops.

- Mistake 3: Using a template instead of building a custom store — templates cap your conversion rate.

- Mistake 4: Spending the full ad budget on one message — test first, scale what works.

- Mistake 5: Launching without a retention plan — you need email flows before you need more traffic.

Want to build your D2C brand the right way?

If you're launching a brand and want a team that's genuinely involved — not just delivering files — we'd love to talk.

Kaart Studio — Design & Development for E-commerce Brands → 50+ brands built end to end → Shopify, branding, UGC, ads, full funnels → 4-5 projects a month. Selective. Hands on. Grit School — Learn to build your own D2C brand → 12-week cohort program → Real mentors. Real deliverables. Real sales. → gritschool.co/apply

Built by Sarthak Tiwari · Kaart Studio · @nosrthack